Sprint Retrospective Document

Date:

Project acronym:​

Members:

Supervisor: ​

Sprint 7 summary

| Item # | WP # | Description | Status |
| --- | --- | --- | --- |
| 1 | 7 | Implementation of the basic reference system | Dropped* |
|  |  | (Cloning) of a sprite. Cross sprite referencing is |  |
|  |  | not included. |  |
| 2 | 6 | Object Reference System implementation for the | Dropped* |
|  |  | scene outliner |  |
| 3 | 7 | Implementation of named clones and related | Complete** |
|  |  | blocks |  |
| 4 | 7 | Add named clones support to project | Complete** |
|  |  | serializer/parser |  |
| 5 | 7 | Enable Travis CI for the parser module and | Complete** |
|  |  | deploy it to npmjs registry |  |
| 6 | 7 | Implement “stretch x/y” functionality in “set size | In Progress** |
|  |  | to” and “change size by” blocks |  |
| 7 | 7 | Add named clone support to scene outliner | In Progress** |
| 8 | 7 | Improve special key press functionality in “when | In Progress** |
|  |  | key pressed” blocks |  |

Sprint 8 plan

| Item # | WP # | Description | Status |
| --- | --- | --- | --- |
| 1 | 7 | Implement “stretch x/y” functionality in “set size | Leftover from Sprint 7 |
|  |  | to” and “change size by” blocks (1W) |  |
| 2 | 7 | Improve special key press functionality in “when | Leftover from Sprint 7 |
|  |  | key pressed” blocks (1W) |  |
| 3 | 7 | Add named clone support to scene outliner (2W) | Leftover from Sprint 7 |
| 4 | 7 | Improve “if on edge, bounce” block to support | New |
|  |  | detecting collisions with other sprites (1W) |  |
| 5 | 7 | Add blocking variant of targeted message | New |
|  |  | passing blocks (1W) |  |
| 6 | 10 | Scoping for adding dictionary data structure and | New |
|  |  | related language extension (3W) |  |
| 7 | 8 | Creating the “when this sprite touches” block: | New |
|  |  | initial scoping, implementation if possible (3W) |  |

Overall progress

|  | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 |
| --- | --- | --- | --- | --- | --- | --- |
| MF-1 | 65% | 70% | 80% |  |  |  |
| MF-2 | 15% | 20% | 30% |  |  |  |
| MF-3 | 45% | 45% | 45% |  |  |  |
| MF-4 | 50% | 50% | 50% |  |  |  |
| MF-5 | 25% | 25% | 25% |  |  |  |
| MF-6 | 15% | 15% | 15% |  |  |  |
| MF-7 | 25% | 30% | 45% |  |  |  |
| MF-8 | 10% | 10% | 10% |  |  |  |
| MF-9 | 0% | 0% | 0% |  |  |  |
| MF-10 | 0% | 0% | 0% |  |  |  |
| MF-11 | 0% | 0% | 0% |  |  |  |
| MF-12 | 0% | 0% | 0% |  |  |  |

Internal retrospective

Good:

- Recovered from an (almost) hopeless blocker by cooperating with the course coordinators, created a new roadmap and gained traction in assigning workable tasks

Bad:

- Late revelation: we finally figured out what was wrong in our execution plan, but this realization came a bit too late. Not too late for showing significant progress, but this could still be better

Overall progress

|  | Sprint 5 | Sprint 6 | Sprint 7 | Sprint 8 | Sprint 9 | Sprint 10 |
| --- | --- | --- | --- | --- | --- | --- |
| MF-1 | 65% | 70% | 80% |  |  |  |
| MF-2 | 15% | 20% | 30% |  |  |  |
| MF-3 | 45% | 45% | 45% |  |  |  |
| MF-4 | 50% | 50% | 50% |  |  |  |
| MF-5 | 25% | 25% | 25% |  |  |  |
| MF-6 | 15% | 15% | 15% |  |  |  |
| MF-7 | 25% | 30% | 45% |  |  |  |
| MF-8 | 10% | 10% | 10% |  |  |  |
| MF-9 | 0% | 0% | 0% |  |  |  |
| MF-10 | 0% | 0% | 0% |  |  |  |
| MF-11 | 0% | 0% | 0% |  |  |  |
| MF-12 | 0% | 0% | 0% |  |  |  |

Internal retrospective

Good:

- Recovered from an (almost) hopeless blocker by cooperating with the course coordinators, created a new roadmap and gained traction in assigning workable tasks

Bad:

- Late revelation: we finally figured out what was wrong in our execution plan, but this realization came a bit too late. Not too late for showing significant progress, but this could still be better

Action Items:

- Keep up the good work and do not lose momentum

- Find more workable items for the upcoming sprints and communicate this plan with the project supervisor, earlier is better